Muhammed Cengiz – PPP3

Progress

- Completed FEA-16: Set up the GitHub repository for Feather.

  - Created the organization structure, repo settings, branches, and initial README.

  - Added contribution guidelines and ensured everyone on the team has proper access.

  - Confirmed the repo integrates correctly with our CI/CD plan.

- Completed FEA-17: Implement Light/Dark Mode toggle in the frontend.

  - Added a theme switcher to the React app using a clean, reusable context/provider structure.

  - Ensured theme persistence using localStorage so the user’s preference stays saved.

  - Updated UI components so colors, background, text, and charts automatically adapt.

- Improved the overall frontend structure for the Feather dashboard to align with the wireframes we prepared earlier.

- Coordinated with teammates to confirm that future backend endpoints will fit into the existing frontend folder structure.

Problems

- Needed additional time to adjust UI components to work consistently across both light and dark themes.

- Some color choices caused readability issues (especially on charts), so I had to revise the palette multiple times.

- GitHub repo permission settings initially didn’t sync properly for the team, which caused short delays in collaboration.

- Waiting on clearer backend API definitions to finalize the data flow logic for theme-dependent elements (charts, alerts, etc.).

Plans

- Begin implementing the Dashboard layout with the finalized theme system (light/dark compatibility).

- Add basic UI for:

  - Ticker search

  - Prediction module section

  - Watchlist

  - News sentiment section

- Start integrating mock API responses with the new GitHub repository structure.

- Work with the backend team to confirm final endpoint designs so the frontend API service layer can be completed next sprint.

- Continue improving UI consistency now that the theme toggle is fully working.